Engineering Org Intelligence Command Center

Product Requirements Document

Working Name: EngPulse AI

Version 1.0  |  June 2026  |  AI Engineering Portfolio Build

An agentic, RAG-powered operating layer that connects GitHub, CI/CD, and Linear to surface delivery risk, review bottlenecks, flaky tests, knowledge silos, and tech-debt hotspots — with grounded, evidence-cited insights and a natural-language “Ask EngPulse” agent. Runs entirely on self-hosted open models; no data leaves your network.

# Contents

# 1. Purpose

EngPulse AI is an internal AI intelligence layer for software engineering organizations. It connects to the systems engineers already work in — source control, CI/CD, the issue tracker, and team chat — and continuously translates raw activity into prioritized, evidence-backed insight about delivery health, execution risk, and knowledge concentration.

It is not a passive dashboard. It proactively detects stalled pull requests, review bottlenecks, flaky tests, deadline drift, single-points-of-failure in code ownership, and tech-debt hotspots — before they turn into missed releases or production incidents — and routes role-appropriate alerts to engineering managers, tech leads, project managers, and individual contributors.

This document specifies the system end-to-end: objectives, users, architecture, the modular agent pipeline, the health-scoring model, AI guardrails, the evaluation harness, MVP scope, and a build plan. It is written to be built directly against, module by module.

# 2. Executive Summary

Engineering leaders operate with chronic blind spots. The signals that predict a slipped deadline or a fragile codebase — a PR sitting unreviewed for five days, one senior reviewing everything, a test that fails intermittently, an issue re-estimated four times, a module only one person understands — are scattered across GitHub, CI logs, Jira/Linear, and Slack. No single tool reasons across them, and humans only notice once it is too late.

EngPulse AI closes that gap. A normalization layer ingests all sources into one linked model (a PR connects to its issue, its CI runs, its reviewers, and the thread discussing it). A pipeline of analysis modules computes deterministic delivery and quality metrics; an agentic-RAG layer indexes code and history and reasons over it for ownership, knowledge risk, and context; a grounded synthesis layer produces prioritized, source-cited insights with confidence scores; and an “Ask EngPulse” agent answers free-form questions (‘why is the payments project at risk?’) by planning, retrieving across the index and the metrics, and citing its evidence. A scoring engine rolls everything into a transparent 0–100 project-health score, and an alert router delivers role-based digests.

The design deliberately separates fact from inference: all metrics are computed in code and are auditable; the language model is used only to retrieve, reason, prioritize, and summarize — never to invent numbers — and every claim it makes is grounded in a retrieved source record. Knowing where RAG belongs (ownership, context, Q&A) and where it must not be used (hard metrics) is a core engineering judgement the project is built to demonstrate.

The entire system runs at zero marginal cost on a self-hosted Ollama model server (chat and embeddings), behind a model-agnostic interface — so it is private by default and swappable to any provider via config.

# 3. Business Objectives

- Improve delivery predictability by detecting stalled PRs, stale issues, repeated re-estimation, deadline drift, and work marked done without a merged change.

- Remove leadership blind spots by summarizing what is actually happening across code, CI, issues, and chat into a single daily and weekly picture.

- Reduce review and integration friction by surfacing review latency, reviewer over-concentration, oversized PRs, and merges that bypassed review.

- Increase release reliability by detecting flaky tests, rising failure rates, and slowing build times before they erode trust in CI.

- Surface knowledge risk early by mapping code ownership and identifying single-points-of-failure (low bus factor) so leaders can de-risk proactively.

- Quantify and target tech debt by ranking hotspots where high churn meets high complexity and repeated bug-fix activity.

- Score project health transparently with a configurable model leaders can trust, audit, and tune.

# 4. Target Users

| User Group | Primary Needs |
| --- | --- |
| Engineering Managers / Directors | Cross-team delivery visibility, project health trends, review and capacity bottlenecks, knowledge-risk alerts, and a daily digest that saves status-meeting time. |
| Tech Leads | PR-flow and CI health for their area, hotspot and ownership maps, flaky-test reports, and early warnings on fragile modules. |
| Project / Delivery Managers | Deadline-drift and stale-issue tracking, scope-creep signals, action items from meetings/threads, and per-project risk warnings. |
| Individual Contributors | Personal reminders on stale PRs and review requests, where they are a bottleneck, and context on the code they are about to touch. |

# 5. Core Product Concept

EngPulse AI acts as a continuously running agent layer that reviews engineering signals and turns them into scores, alerts, and grounded briefs. The table below maps what it ingests to what it produces.

| Ingests | Produces |
| --- | --- |
| GitHub: repos, PRs, reviews, comments, commits, issues, check runs, contributors | PR-flow health: stale-PR and review-bottleneck alerts with evidence |
| CI/CD: workflow runs, job durations, pass/fail history, logs | CI health: flaky-test reports, failure clustering, build-time trends |
| Issue tracker (Linear/Jira): issues, status, estimates, transitions, assignees | Delivery health: deadline drift, stale work, re-estimation and scope-creep flags |
| Code (for ownership analysis): files, blame, change history | Knowledge risk: ownership map and low-bus-factor (single-point-of-failure) alerts |
| Slack (permissioned eng channels) | Blocker and unresolved-question detection; team-signal trend (work-pattern framing) |
| All linked sources | Project health score (0–100), role-based daily digests, and weekly health reports |

# 6. Required Integrations

### 6.1 GitHub (or GitLab)

- REST + GraphQL APIs for repositories, pull requests, reviews, review comments, commits, issues, check runs, and contributors.

- Incremental sync via updated-since cursors and webhooks (pull_request, push, check_run, issues) for near-real-time updates.

- Key capabilities: compute review latency, detect stale/abandoned PRs, identify reviewer concentration, link PRs to issues, and read commit/blame history for ownership.

### 6.2 CI / CD (GitHub Actions or generic webhook)

- Ingest workflow/job runs, step durations, conclusions, and failure logs.

- Key capabilities: detect flaky tests (same commit/SHA flipping pass↔fail), cluster recurring failures, and trend build/test duration over time.

### 6.3 Issue Tracker — Linear or Jira

- Ingest issues, status, estimates, cycle/sprint, assignees, labels, and the full transition history (status changes and due-date changes).

- Key capabilities: cycle-time and stale-issue detection, repeated re-estimation, deadline movement, and issues closed without a linked merged PR.

### 6.4 Slack (permissioned, Phase 2-friendly)

- Ingest messages from designated engineering channels via the Slack API, with explicit permissioning.

- Key capabilities: detect blockers, repeated unresolved questions, and escalation signals; produce a team-signal trend strictly as aggregate work-pattern analysis, never individual judgement.

# 7. System Architecture

EngPulse AI is a modular, multi-stage pipeline. Each module is a self-contained unit with a typed input and output, independently buildable and testable before being wired into the full flow. The architecture enforces one rule above all: deterministic metrics are computed in code; the language model only interprets, prioritizes, and explains those metrics, grounded in retrieved evidence.

### 7.1 Pipeline Layers

| Layer | Responsibility |
| --- | --- |
| Data Layer | Connectors, incremental sync, normalization into a unified linked schema, entity resolution (PR↔issue↔person↔thread), audit logs, retention policy. |
| Metrics Layer | Deterministic computation of all quantitative signals (review latency, flaky rate, cycle time, churn, ownership). No LLM. Fully testable and auditable. |
| Retrieval Layer | Hybrid (vector + keyword) index over code, PR/issue text, and history in pgvector; reranking; multi-hop retrieval for ownership, context, and Q&A. |
| AI Reasoning Layer | Self-hosted Ollama model (chat) behind a model-agnostic interface: grounded synthesis, the Ask EngPulse agent, prioritization, citations, confidence, and abstention. |
| Scoring Layer | Transparent, config-driven 0–100 health model combining metric sub-scores; status banding. |
| Application Layer | FastAPI service, scheduled jobs, alert router, role-based dashboard, search/Q&A, observability. |
| Security Layer | SSO, least-privilege tokens, encryption in transit/at rest, scoped data access, audit trail for sensitive views. |

### 7.2 Data Flow (single cycle)

- Scheduled sync (and webhooks) pull new activity from all connectors into the normalized store; entity resolution links related records.

- The metrics layer recomputes deterministic signals for affected repos, PRs, issues, and CI runs.

- Detectors flag conditions that cross configured thresholds (stale PR, flaky test, drift, bottleneck, ownership risk).

- For each flagged condition, the retrieval layer assembles grounding evidence (the PR, the thread, the prior estimates, the blame data).

- The reasoning layer produces a structured, source-cited insight with severity, confidence, recommended action, and owner — or abstains if evidence is thin.

- The scoring layer updates project-health scores; the router dispatches role-based alerts and digests; every step is traced.

### 7.3 Retrieval Design (RAG core)

Retrieval is a first-class part of the system, not a bolt-on. It powers the ownership/bus-factor analysis, the grounded insight synthesis, and the Ask EngPulse agent.

- Indexed content: code files and symbols, PR and issue text and discussion, commit messages, and prior insights — chunked semantically (function/section level for code, message level for discussion).

- Hybrid search: dense vectors (Ollama embeddings via nomic-embed-text or similar, stored in pgvector) combined with keyword/BM25 search, so both semantic and exact-identifier matches are caught.

- Reranking: a local cross-encoder reorders the top candidates for precision before they reach the model.

- Multi-hop retrieval: ownership and ‘what is at risk’ questions traverse the ownership graph and the index in several steps rather than a single lookup.

- Grounding contract: the model is constrained to use only retrieved evidence, must cite the source of each claim, and abstains when retrieval returns nothing relevant.

### 7.4 The “Ask EngPulse” Agent

A natural-language agent is a headline MVP feature and the clearest demonstration of agentic + RAG capability. Given a free-form question, it plans which signals and sources to consult, retrieves across the hybrid index and the deterministic metrics, reasons over the combined evidence, and returns a cited, confidence-scored answer — or asks a clarifying question / abstains when it cannot ground an answer. This single feature exercises planning, tool use, hybrid retrieval, multi-hop reasoning, grounded generation, and abstention together.

# 8. Individual Engineering Modules

Each module is a discrete piece of work with its own skills focus, inputs, outputs, and tests. Build and validate each in isolation, then wire it into the pipeline.

### A. Ingestion & Normalization Layer

Skills: API integration, incremental sync, data modeling, entity resolution, async Python

- Build connectors for GitHub, CI, and the issue tracker; handle pagination, rate limits, and retry with backoff.

- Implement incremental sync with per-source cursors and webhook handlers for near-real-time updates.

- Normalize every source into a unified schema (see Data Model) and persist to PostgreSQL.

- Entity resolution: link a PR to its issue (branch name, PR body references, keys), to reviewers and authors (identity mapping across GitHub/Slack/tracker), and to its CI runs.

- Write an audit log of what was synced and when; define a retention policy.

### B. PR & Code-Review Flow Analyzer

Skills: Metric design, time-series, statistics, anomaly detection

- Compute per-PR metrics deterministically: time-to-first-review, time-to-merge, review rounds, PR size (lines/files), and reviewer set.

- Detect stale and abandoned PRs (open beyond a configurable threshold with no activity).

- Detect review bottlenecks: reviewer concentration (one person on a disproportionate share), and review queues building up.

- Flag risky merges: merged without review, self-approved, or oversized PRs that correlate with later reverts.

- Output a typed PRFlowReport per repo with every flag carrying the source PR ID(s) as evidence.

### C. CI & Test-Health Detector

Skills: Statistical detection, log parsing, clustering, time-series

- Flaky-test detection: identify tests that pass and fail on the same commit SHA, or flip across reruns without code change; rank by flip rate.

- Failure clustering: group recurring CI failures by error signature parsed from logs.

- Trend build and test durations; flag regressions where pipeline time grows materially.

- Output a typed CIHealthReport with flaky-test list, failure clusters, and duration trends, each grounded in specific run IDs.

### D. Delivery & Deadline-Drift Analyzer

Skills: Workflow analytics, transition-history analysis, scope-creep heuristics

- Compute issue cycle time, stale/no-update detection, and WIP per assignee/project.

- Detect deadline drift: count due-date movements per issue from transition history; flag repeated slippage.

- Detect repeated re-estimation and scope creep (estimate growth, added child items late in cycle).

- Flag accountability gaps: issues marked Done without a linked merged PR, or reassignment loops.

- Output a typed DeliveryReport per project with grounded evidence (issue keys and transition records).

### E. Knowledge-Silo / Bus-Factor Mapper (Agentic RAG)

Skills: RAG, embeddings, graph construction, multi-hop retrieval, ownership analysis

- Build an ownership graph from commit/blame history: who has touched which files/modules and how recently.

- Compute a bus-factor signal per module: concentration of knowledge in one or few contributors.

- Index code and PR/issue discussion into a hybrid (vector + keyword) store with reranking.

- Answer grounded questions like ‘who owns auth and what is at risk if they leave?’ using multi-hop retrieval over the graph and the index, with citations to files and PRs.

- Output a typed KnowledgeRiskReport flagging single-points-of-failure with supporting evidence.

### F. Tech-Debt & Hotspot Scorer

Skills: Feature engineering, code-metrics, configurable scoring

- Identify hotspots where high churn (frequent changes) meets high complexity and repeated bug-fix commits.

- Rank files/modules by a debt-pressure score; track movement over time.

- Externalize all weights to config; output a typed HotspotReport grounded in file paths and commit history.

### G. Sentiment & Blocker Detector (work-pattern only)

Skills: NLP, classification, grounding, careful guardrail design

- Over PR/issue comments and permissioned Slack: detect blockers, repeated unresolved questions, and escalation language.

- Produce an aggregate team-signal trend at project/team level only — never an individual judgement, label, or ranking.

- Every signal cites the source message and is framed as a work-pattern observation requiring human interpretation.

### H. Project Health Scoring Engine

Skills: Composite scoring, normalization, configurable pipelines

- Combine module sub-scores (review flow, delivery, CI/test, knowledge risk, tech debt, team signal) into a 0–100 composite.

- All weights and thresholds live in a YAML config — no hard-coded values; the model is transparent and admin-tunable.

- Apply status banding (Healthy / Watch / At Risk / Critical) and track score movement over time.

- Expose a score breakdown so any score can be explained down to the contributing signals.

### I. Insight Synthesizer & Grounded Report Generator (RAG)

Skills: Advanced prompting, RAG grounding, structured output, hallucination prevention, abstention

- For each flagged condition, assemble the computed metrics AND retrieve relevant historical context (prior similar incidents, earlier PRs on this module, past estimates) from the index before writing.

- Prompt the model to produce a structured insight: summary, likely cause, recommended action, severity, and confidence — grounded only in the supplied metrics and retrieved evidence.

- Strict grounding: the model never produces numbers itself (numbers come from the metrics layer) and may only use facts present in the evidence.

- Enforce a typed JSON schema (Pydantic) on every output; reject and retry/repair on schema violation — important for self-hosted open models.

- Hallucination check: verify each factual claim maps to a source record; drop or flag unsupported claims. Abstain when evidence is insufficient.

### J. Ask EngPulse — Agentic Q&A Layer

Skills: Agent planning, tool use, hybrid RAG, multi-hop reasoning, grounded generation

- Accept free-form questions about projects, people-workload (aggregate), code ownership, and risk.

- Plan which sources to consult, then call tools: the deterministic metrics, the hybrid retriever, and the ownership graph.

- Reason over combined evidence across multiple hops; produce a cited, confidence-scored answer.

- Ask one clarifying question on ambiguous queries; abstain rather than guess when grounding fails.

- Stream the answer and expose the retrieved evidence so the user can verify every claim.

### K. Alert Router & Role-Based Digests

Skills: Routing logic, severity classification, scheduling, templating

- Classify each insight as Low / Medium / High / Critical and route to the correct recipient (EM, tech lead, PM, or IC).

- Generate a Daily Digest and a Weekly Project Health Report differentiated by role.

- Suppress over-alerting via thresholds, de-duplication, and digest batching; every alert includes evidence, confidence, recommended action, and owner.

### L. API, Dashboard & Observability

Skills: FastAPI, SSE, React, tracing, caching, eval endpoints

- FastAPI service exposing project/score/insight endpoints and the Ask EngPulse Q&A endpoint over the knowledge index.

- Stream long operations via Server-Sent Events; structured JSON logging with /health and /metrics.

- Trace every LLM call and pipeline step in Langfuse — no silent calls; cache retrieval and synthesis results with a TTL.

- A role-based dashboard (React/Next.js) showing scores, trends, insights, and the ownership map.

# 9. Data Model

| Entity | Key Fields |
| --- | --- |
| Repository / Project | id, name, default branch, tracker project key, health score, risk band, last activity |
| Person | id, name, role, identity map (GitHub / tracker / Slack), teams, alert history |
| PullRequest | id, repo, author, reviewers, created_at, first_review_at, merged_at, size, rounds, linked issue, flags |
| Commit | sha, repo, author, files changed, additions/deletions, message, is_bugfix |
| Issue | key, project, assignee, status, estimate history, original/current due date, transitions, linked PRs |
| CIRun | id, repo, commit sha, workflow, conclusion, duration, failed tests, log ref |
| Message | id, source, author, project match, text, blocker flag, unresolved flag, sentiment, escalation flag |
| Insight / Alert | id, type, severity, confidence, evidence refs, recommended action, owner, status, created_at |
| Score | project, date, composite, sub-scores, band, delta |

# 10. Project Health Scoring

Each active project receives a 0–100 health score. The model is transparent and fully configurable by administrators; every score can be decomposed into the signals that produced it.

| Score | Status | Interpretation |
| --- | --- | --- |
| 90–100 | Healthy | Moving well; no material delivery, review, CI, or knowledge concerns. |
| 75–89 | Watch | Minor concerns present; no immediate intervention required. |
| 60–74 | At Risk | Multiple signals indicate the project needs review or corrective action. |
| Below 60 | Critical | Likely needs immediate lead/EM intervention and a recovery plan. |

Sub-scores combined into the composite (weights set in YAML):

- Review-flow health: review latency, reviewer concentration, unreviewed/oversized merges.

- Delivery health: stale issues, deadline drift, re-estimation, done-without-PR.

- CI/test health: flaky rate, failure rate, build-time trend.

- Knowledge risk: bus factor and ownership concentration.

- Tech-debt pressure: count and severity of hotspots.

- Team signal (aggregate, work-pattern): blocker density and unresolved-question rate.

# 11. Alerts and Routing Logic

| Alert Type | Primary Recipient | Example Trigger |
| --- | --- | --- |
| Delivery risk | EM / PM | Project health drops; deadlines move repeatedly; key issue stale. |
| Review bottleneck | Tech Lead | PR open > threshold unreviewed; one reviewer over-concentrated. |
| CI / test health | Tech Lead | New flaky test detected; failure rate or build time rising. |
| Knowledge risk | EM | Critical module owned by a single contributor (low bus factor). |
| Execution / personal | IC | Your PR is stale; you have pending review requests; missing PR link on a Done issue. |

Severity is classified Low / Medium / High / Critical. Every alert must include source evidence, confidence level, recommended action, and responsible owner.

# 12. AI Guardrails & Responsible Design

Because the system analyzes engineering activity, it is designed with strict framing, privacy, and governance controls. These guardrails are a core feature, not an afterthought.

### The system MUST

- Treat all people-related signals as aggregate work-pattern analysis at team/project level.

- Attach source evidence and a confidence level to every insight, and distinguish computed facts from inferred risk.

- Keep individual-level data access-controlled and minimized; log who views sensitive views.

- Recommend human review for any sensitive signal; avoid over-alerting.

### The system MUST NOT

- Label, rank, or score individual engineers as underperforming, burned out, or similar; infer health, character, or protected characteristics.

- Drive any HR or performance decision, or take an irreversible action without human approval.

- Generate factual numbers in the language model — all metrics come from the deterministic layer.

- Make a claim that is not grounded in a retrieved source record.

# 13. Evaluation Harness (the differentiator)

The evaluation layer is what separates a working demo from a system you can prove works — and it is the single strongest signal of senior engineering judgement in this build. It is a first-class deliverable, not an afterthought.

- Test fixtures: a labeled corpus built from anonymized real repositories plus synthetic repositories with known, injected problems (a deliberately stale PR, a known flaky test, a manufactured deadline-drift case, a single-owner module).

- Entity-resolution accuracy: measured precision/recall on linking PRs to issues and identities across systems.

- Detector accuracy: precision/recall for stale-PR, flaky-test, deadline-drift, and bus-factor detection against the labeled set.

- Insight faithfulness: every generated insight is checked (LLM-as-judge with a rubric plus human spot-check) for whether each claim is supported by its cited evidence; report a faithfulness rate.

- Retrieval quality: retrieval precision/recall and reranker lift on a labeled query set, measuring whether the right code/PR/issue chunks are surfaced for ownership and Q&A.

- Ask EngPulse answer quality: a fixed question set with expected sources; measure answer-citation faithfulness and correct-abstention rate on unanswerable questions.

- Over-alerting rate: fraction of alerts a human rates as noise — the metric a lead actually cares about; track precision of High/Critical alerts.

- Regression & consistency: a fixed prompt/regression suite so changes do not silently degrade quality; same input must yield consistent structured output.

README headline metric to aim for: “Detects stale PRs and flaky tests at >90% precision on a 200-case labeled set; the Ask EngPulse agent answers grounded questions at 94% claim-faithfulness with correct abstention on unanswerable ones; 6% over-alert rate — built on a modular pipeline with deterministic metrics, hybrid agentic RAG, and full tracing, running entirely on a self-hosted Ollama server.”

# 14. MVP Scope

The first version is focused but deliberately RAG- and agent-forward, so it demonstrates the senior AI-agent skills front and center rather than deferring them. The Slack integration and the tech-debt hotspot scorer move to Phase 2; the ownership RAG and the Ask EngPulse agent stay in the MVP core.

### MVP Integrations

- GitHub (PRs, reviews, commits, issues, check runs).

- GitHub Actions CI.

- Linear (issues, status, estimates, transitions, assignees).

### MVP Modules

- A Ingestion & Normalization, B PR-Flow, C CI/Test-Health, D Delivery-Drift.

- E Knowledge-Silo / Bus-Factor Mapper (agentic RAG) — in the core, not deferred.

- H Scoring, I Grounded Synthesis (RAG), J Ask EngPulse agent, K Alert Router, L API + dashboard.

- Plus the Evaluation Harness (non-negotiable for the portfolio value).

### MVP Success Criteria

- Correctly links at least 85% of PRs to their Linear issues and identities.

- Accurately identifies stale PRs and flaky tests on the labeled test set (>90% precision target).

- Ask EngPulse answers grounded questions with citations and abstains when it cannot ground an answer.

- Produces a daily digest and a weekly project-health report that a reviewer finds genuinely useful.

- Every insight carries source evidence and a confidence score; no ungrounded claims; all LLM calls traced.

# 15. Phase 2 and Phase 3 Scope

| Phase | Capabilities |
| --- | --- |
| Phase 2 | Slack integration and team-signal trend; full bus-factor RAG and ownership map; tech-debt hotspot scorer; natural-language Q&A over the org; richer role dashboards and configurable thresholds. |
| Phase 3 | Predictive delivery-risk forecasting; auto-generated sprint retrospectives; release-readiness scoring; suggested reviewer assignment; capacity and de-risking recommendations; GitLab/Bitbucket support. |

# 16. Recommended Technical Stack

| Area | Recommended Option |
| --- | --- |
| Backend | Python + FastAPI |
| Database | PostgreSQL with pgvector for embeddings |
| Scheduling / Queue | Celery or RQ with Redis (scheduled syncs, webhook processing) |
| AI Model (chat) | Self-hosted Ollama (OpenAI-compatible endpoint) behind a model-agnostic interface; swappable to any provider via config |
| Embeddings / Retrieval | Ollama embeddings (e.g. nomic-embed-text) in pgvector; hybrid search + local cross-encoder reranker |
| Structured Output | Pydantic schemas enforced on every LLM output |
| Observability | Langfuse for tracing; structured JSON logs; /health and /metrics |
| Frontend | React / Next.js role-based dashboard with SSE streaming |
| Packaging | Docker + docker-compose (API, worker, Postgres, Langfuse) |

# 16b. Zero-Cost, Self-Hosted Build

Every component runs free and open-source, with no credit card and no per-token cost. This is both a practical advantage and a portfolio selling point: the system is private by default — code and repository data never leave your network.

- LLM (chat) and embeddings: your self-hosted Ollama server (OpenAI-compatible chat endpoint on port 11434, plus the Ollama embeddings endpoint with a model such as nomic-embed-text). No API spend, no rate limits.

- Backend, DB, queue, retrieval, tracing, frontend: FastAPI, PostgreSQL + pgvector, Redis, a local cross-encoder reranker, self-hosted Langfuse, and React/Next — all free.

- Data sources: GitHub API free tier, GitHub Actions data, and Linear free-plan API access.

- Model-agnostic interface: chat is accessed via the Ollama base URL and model name in config, so any model can be swapped in without code changes.

Operational note: if EngPulse runs on a different machine than the mini, set OLLAMA_HOST=0.0.0.0 on the mini so the endpoint is reachable on the LAN, and pull an embedding model (ollama pull nomic-embed-text). Because self-hosted open models are less strict with JSON, the structured-output validation and retry/repair logic carries more weight — building that robustness is itself a strong engineering signal.

# 17. Build Milestones

| Milestone | Deliverables |
| --- | --- |
| 1. Foundations | Repo scaffold, Docker, Postgres schema, config system, connector auth, one read path working end-to-end. |
| 2. Ingestion & Normalization | GitHub + CI + tracker connectors, incremental sync, entity resolution, audit log; labeled test fixtures created. |
| 3. Metrics & Detectors | Modules B, C, D computing deterministic signals with unit tests and detector precision/recall on fixtures. |
| 4. Scoring & Synthesis | Module H scoring engine + Module I grounded synthesis with schema enforcement and faithfulness checks. |
| 5. Routing, API & Dashboard | Module J alert routing and digests, Module K API + dashboard, full tracing, caching. |
| 6. Evaluation & Polish | Complete eval harness, headline metrics in README, demo data, write-up of design decisions. |

# 18. How We Will Build This Together

This section captures what makes the build go smoothly when we develop it module by module in this workspace.

### 18.1 Order of operations

- Build the deterministic layers first (ingestion, metrics, detectors). The AI layer is only as good as the grounded facts beneath it, so the facts come first.

- Stand up the evaluation harness early, alongside the detectors — not at the end. Numbers guide every later decision.

- Add the AI synthesis layer last, on top of proven metrics, so its only job is to explain and prioritize what is already true.

### 18.2 Settled decisions and what remains

- Issue tracker: Linear (settled). Dashboard: included in the MVP (settled). AI: self-hosted Ollama for chat + embeddings, model-agnostic interface (settled).

- Access approach for development: a personal GitHub token on a repo you own, or one of the large public open-source repos we can read without write access (recommended for a portfolio demo, since it needs no private data).

- Which Ollama chat model to default to (e.g. Llama 3.1 8B or Qwen 2.5 7B/14B) — affects how hard the JSON retry/repair logic must work; we can confirm from `ollama list`.

- Confirmation that the Ollama endpoint is reachable from where EngPulse will run (same machine = nothing to do; different machine = set OLLAMA_HOST=0.0.0.0).

### 18.3 What I will provide each session

- Working, tested code for one module at a time, with the schema and tests for that module.

- Sample/synthetic data so each module runs without waiting on live API access.

- The evaluation fixtures and the metric report for each detector as we build it.

- A running README documenting setup, architecture, and the headline metrics that make this read as senior.

Recommended first step: scaffold the project (repo structure, config, Postgres schema, and a single GitHub connector reading one public repo end-to-end), so we have a running spine to hang every module on.